# 8-Day Project Work Log - Nifty100 Financial Intelligence Platform

# Day 1

Requirement analysis, project planning, technology stack selection, PostgreSQL installation and database design.

# Day 2

Creation of warehouse schema, fact and dimension tables, data source analysis, and initial data loading.

# Day 3

Development of ETL scripts using Python and Pandas for extraction, transformation, and loading of financial datasets.

# Day 4

Implementation of financial metric calculations including ROA, ROE, Debt-Equity, Asset Turnover, and Interest Coverage.

# Day 5

Development of health scoring, peer similarity analysis, forecasting modules, and data quality validation scripts.

# Day 6

Integration of PostgreSQL with Power BI, creation of relationships, KPI cards, trend charts, and interactive dashboards.

# Day 7

Backend development using Django REST Framework, API creation, JWT authentication setup, and database connectivity.

# Day 8

Frontend development using React, dashboard design, API integration, testing, debugging, optimization, and documentation.

# Final Outcome

A complete Financial Intelligence Platform was developed featuring a PostgreSQL data warehouse, Python ETL pipeline, financial analytics, forecasting, Power BI dashboards, Django REST APIs, JWT authentication, and a React-based user interface.